Annex-II

DEVELOPMENT PROJECTS AT HAZARA UNIVERSITY

| LIST OF COMPLETED PROJECTS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr. No. | Name of Project | Approved Cost | Status | Completion date | Sponsored by |
| 1 | Urgent Needs of Hazara University | 7.246 | Completed | 2004 | HEC |
| 2 | Establishment of Department of Chemistry | 25.188 | Completed | 2005 | HEC |
| 3 | Strengthening & Development of Biochemistry & Microbiology | 37.175 | Completed | 2005 | HEC |
| 4 | Computerization & Networking Enhancement | 24.083 | Completed | 2005 | HEC |
| 5 | Immediate needs by provision of Fabricated Infrastructure | 55.765 | Completed | 2006 | HEC |
| 6 | Construction of Hostel for 100 Girls Students (PM Directive) | 34.940 | Completed | 2009 | HEC |
| 7 | Establishment of Syed Ahmad Shaheed Research & Convention Centre | 16.193 | Completed | 2009 | Provisional Govt. |
| 8 | National Center for Collaborative Research & Training (Revised) | 37.700 | Completed | 2009 | HEC |
| 9 | Development of Hazara University Phase-I (Revised) | 384.179 | Completed | 2012 | HEC |
| 10 | Construction of ATCRL Laboratory | 39.174 | Completed | 2014 | HEC |
| 11 | Hazara University’s Post-Quake Development Plan | 340.337 | Completed | 2018 | HEC |
| 12 | Completion of Leftover Work on 08 Academic Blocks at Hazara University | 662.179 | Completed | 2019 | HEC |
| 13 | Provision of Academic Blocks by completion of Leftover Works at Hazara University Mansehra | 60.000 | Completed | 2019 | HED |
| 14 | Enhancement of IT Infrastructure | 38.502 | Completed | 2019 | MOST |
|  | Total | 1724.159 |  |  |  |

| LIST OF ON-GOING PROJECTS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sr. No. | Name of Project | Approved Cost | Status | Expected Completion date | Sponsored by |
| 1 | Establishment of Hazara University campus at Battagram | 231.814 | Reflected in PSDP 2017-18 | 2021 | HEC |
| 2 | Uplifting of Academic & infrastructure facilities at Hazara University Mansehra (Prime Minister Directives) | 1702.000 | 19-03-2018 approved | 2022 | HEC |
| 3 | Establishment of Hazara University campus at Oghi, Mansehra | 950.000 | Reflected in PSDP 2014-15 | In progress | HEC |
|  | Total | 2883.114 |  |  |  |

| LIST OF PSDP/ADPS PROPOSED PROJECTS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sr. No. | Name of Project | Estimated Cost | Proposed project for 2019-20 | Sponsored by |
| 1 | Establishment of Central Library at Hazara University | 500.000 | PSDP | HEC |
| 2 | Solar Energy System in University | 400.000 | PSDP | HEC |
| 3 | Establishment of Molecular Core Facility Lab at Hazara University | 370.000 | PSDP | HEC |
| 4 | Construction of Guest House at Hazara University | 300.000 | PSDP | HEC |
| 5 | Establishment of Centre of Excellence on CPEC at Hazara University Mansehra | 550.000 | PSDP | HEC |
| 6 | Establishment of Sports Complex at Hazara University | 300.000 | ADP | HED |
|  | Total | 2420.000 |  |  |